TERMS OF REFERENCE FOR THE PROVISION OF CONSULTANCY SERVICES FOR INDEPENDENT ICT CONSULTANT TO ASSESS AND STRENGTHEN TRADE MANAGEMENT INFORMATION SYSTEM (MIS)

# TRADE-MWI-2000001600-0437-CS-LCS

  - Background and Context

Transforming Agriculture through Diversification and Entrepreneurship (TRADE) Programme is an initiative of the Government of Malawi implemented under the Ministry of Local Government and Rural Development, in partnership with the International Fund for Agricultural Development (IFAD) and OPEC Fund for International Development (OFID). The programme seeks to enhance agricultural commercialization and build resilience among rural households through integrated value-chain interventions, capacity development, climate-smart technologies, infrastructure investments, and strengthened market linkages.

TRADE is designed to reach approximately 300,000 rural households (1.3 million people), of which 127,000 households are direct beneficiaries, with an additional 173,000 households benefiting indirectly through commercial opportunities and community infrastructure. In line with modern development-management principles, TRADE operationalizes a digital Management Information System (MIS) that was developed in-house to support data collection, reporting, monitoring, and decision-making at programme, district, and beneficiary levels. The MIS plays a critical role in tracking programme performance, managing grant facilities, facilitating data-driven planning, strengthening transparency, and ensuring accountability to beneficiaries, Government, and development partners.

During the Mid-Term Review (MTR) mission, IFAD recommended the recruitment of an independent ICT consultant to undertake a comprehensive technical and functional assessment of the MIS and subsequently strengthen, modernize, and secure the system to ensure that it meets international standards for development-sector digital MIS platforms. The assessment must include cybersecurity, system architecture, data governance, interoperability, user experience, decentralized access for District Councils and Technical Service Providers (TSPs), and mobile-enabled data entry for field operations. This consultancy responds to that recommendation and is instrumental in ensuring that TRADE’s digital ecosystem remains strong, reliable, scalable, secure, and inclusive in supporting the Programme’s Monitoring and Evaluation (M&E) and results-management functions.

# 2.0. Purpose of the Assignment

## 2.1 Main Objective

The main objective of the consultancy is to conduct an expert, independent, and comprehensive assessment of the TRADE MIS and design and implement strategic enhancements to improve its security, functionality, usability, accessibility, interoperability, and sustainability.

## 2.2 Specific Objectives

The specific objectives of this assignment are to:

- Evaluate the current MIS architecture, security protocols, usability, performance, and functionality against best practice standards.

- Assess the MIS governance framework, including role-based access controls, audit trails, data privacy, and user-rights management.

- Diagnose gaps in system security and develop a cybersecurity and data-protection plan consistent with GoM regulations and global IT security standards.

- Review requirements and develop modalities for secure extension of MIS access to district staff, TSPs, and relevant implementing partners.

- Recommend enhancements to improve system scalability, reporting capabilities, analytics, visualization, and user-experience.

- Develop and deploy a mobile data-collection application (online/offline capability) for use by field staff, districts, and TSPs.

- Prepare and implement a capacity-building programme for TRADE staff on digital system usage, maintenance, data quality assurance, and sustainability.

- Produce system documentation and handover materials to support long-term ownership by the Government of Malawi.

# 3.0. Scope of Work

The Consulting firm shall undertake the following tasks, which may be refined in the Inception Report:

## 3.1 Systems Audit and Technical Evaluation

- Conduct a detailed audit of system structure, coding framework, database representation and hosting environment.

- Assess internal and external data-security safeguards, encryption standards, backup procedures, and disaster-recovery mechanisms.

- Review access and authentication protocols including multi-factor authentication and encryption technology.

- Examine MIS architecture for scalability, efficiency, modular integration capacity, and system performance metrics.

## 3.2 Stakeholder and Operational Requirements Review

- Engage TRADE PMU, District Councils, extension staff and TSPs to document system needs and user experiences.

- Analyse workflows, reporting needs, log-frame alignment, fund-tracking (ACIF), and infrastructure tracking functions.

## 3.3 System Enhancement and Re-Engineering Plan

- Recommend improvements to database architecture, user interface/experience, dashboards, analytics tools, and reporting automation.

- Develop a comprehensive digitization and modernization plan, including cloud migration options and strengthening of cyber-resilience.

- Design protocols for decentralized system access and administrative controls.

## 3.4 System Development and Deployment

- Implement approved structural upgrades, enhancements, and refinements to the MIS.

- Develop and deploy a fully functional mobile application with offline data-entry capability and synchronization with the MIS.

- Conduct rigorous system testing (pilot testing, regression testing, security penetration testing).

## 3.5 Capacity Development and Sustainability

- Develop technical manuals, SOPs, and digital training modules.

- Deliver hands-on training to TRADE ICT, M&E, district, and partner personnel.

- Propose governance, maintenance, and upgrade protocols to ensure long-term ownership, independence, and sustainability.

# 4.0. Expected Deliverables

Table 1: Deliverables

| S/N | DELIVERABLE | DESCRIPTION | TIMING |
| --- | --- | --- | --- |
| 1 | Inception Report | Methodology, work plan, assessment tools, consultation plan | Week 1 |
| 2 | MIS Technical Audit Report | Findings, system gaps, cybersecurity analysis, risk matrix | Week 2 |
| 3 | System Redesign & Modernization Plan | Architecture, modules, user-rights, data-security protocols, mobile app blueprint | Week 3 |
| 4 | Mobile App Prototype | Online/offline functional prototype and integration | Week 4 |
| 5 | Enhanced MIS Deployment | Fully upgraded system with dashboards, reports, improved System | Week 5 |
| 6 | Capacity-Building Report & Manuals | Training conducted, system SOPs, governance tools | Week 6 |
| 7 | Final Report | Comprehensive report and sustainability/exit strategy | Week 7-8 |

All final deliverables shall be presented in hard copy (3 copies) and soft copy.

# 5.0. Duration

The assignment will be carried out over 50 working days spread across two months from the commencement date.

# 6.0. Qualifications & Experience

The Consulting firm should have personnel with the following minimum qualifications and experience:

6.1. TEAM LEADER (ICT SPECIALIST)

| Sub-Criterion | Description |
| --- | --- |
| Academic Qualification | Bachelor’s in ICT/Computer Science/Data Science or related field |
| Relevant Experience | Minimum 5 years in MIS, ICT systems or similar assignments |
| Technical Expertise | Proven practical skills in system integration, mobile/web development |
| Subtotal |  |

6.2. TEAM MEMBER 2 (ECONOMIST/M&E SPECIALIST)

| Sub-Criterion | Description |
| --- | --- |
| Academic Qualification | Bachelor’s in Economics, Agricultural Economics, Rural Development or related field |
| Relevant Experience | Minimum 3 years in M&E, development projects, data systems |
| Competencies | Analytical skills, documentation skills, value-chain understanding |
| Subtotal |  |

The firm is expected to have the following experience:

6.3. RELEVANT EXPERIENCE OF THE FIRM

| Sub-Criterion | Description |
| --- | --- |
| Experience in Similar Assignments | At least 3 major assignments involving MIS/M&E system development |
| Experience with Donor-Funded Projects | IFAD, World Bank, UN Agencies, AfDB, EU, etc. |
| Evidence of Delivered Systems | Reference letters, URLs, screenshots, system demonstrations |
| Subtotal |  |

# 7.0. Reporting Arrangements

The Consultant shall report administratively to the National Programme Coordinator and technically to the M&E Specialist and Data Management Focal Person. The Consultant will present findings to the PMU and Ministry of Local Government and Rural Development where required.

# 8.0. Payment Schedule

Table 3: Payment Schedule

| MILESTONE | PAYMENT |
| --- | --- |
| Inception Report accepted | 20% |
| Draft MIS Upgrade & Audit Reports submitted | 30% |
| Final deliverables approved | 50% |

# 9.0. Responsibilities

Table 4: Responsibilities

| TRADE (CLIENT) | CONSULTANT |
| --- | --- |
| Provide programme documentation, access, contacts | Deliver outputs as per TOR |
| Facilitate stakeholder engagement | Maintain confidentiality and ethical standards |
| Provide workspace/meeting support if needed | Ensure timely delivery and high technical quality |

All intellectual property remains with the Government of Malawi.

# 10.0. Ethical and Confidentiality Provisions

The Consultant shall maintain strict confidentiality regarding programme information, data, and system architecture. All source codes, software, databases, algorithms, and related assets developed or accessed during the assignment shall remain the exclusive property of the Government of Malawi.