2016 Boat Backup Station Report

Prepared Pursuant to

California Regional Water Quality Control Board Lahontan Region Board Order No. R6T-2014-0059

FINAL DRAFT

January 30, 2016

2016 Boat Backup Station Report

Prepared for the Tahoe Keys Property Owners Association

Submitted by:		Kirk J. Wooldridge, General Manager

Signature:		_________________________________________________

Prepared by Sierra Ecosystem Associates

South Lake Tahoe, CA

Tahoe Keys 2016 Boat Backup Station Report

Table of Contents

A.	Background	1

B.	Summary of Findings	1

C.	General concept of the Boat Back-up Station

D. 	Proposed Corrective Action Measures for 2017 Season	2

I.	Postioning od the Designated Area	2

II.	Design of the designated Area	3

III.	Size of the Signage	3

IV.	Water Craft Departing From Spinnaker Cove and Light House Shores

V. 	Public Outreach and Education for Renters and Visitors	3

VI.        East Channel Backup Station	4

E.	Monitoring Data	4

I.	General Information	4

II.	Observations	4-5

F.	2017 Implementation Plan	5

F.	Summary of Findings 	5

G.	List of Preparers	5-6

Table of Figures

Figure 1. Picture of Current Back-up Stations	1

Figure 2. Picture of Current Back Up Signage 	2

Figure 3. 	3

Figure 4. 	4

Figure 5. 	4

Attachments

Attachment A – Boat Backup Station Rack Card (PDF)

# Background

The Tahoe Keys Property Owners Association has been working with leading experts on aquatic invasive weeds from around the country to create an adaptive, integrated plan to significantly reduce the weeds. We’re using every tool in the toolbox, measuring success, and adapting to new methods and changing results.  We are trying to get every property owner and visitor to do their part.

During the 2016 boating season the TKPOA introduced the Boat Backup Station in the West Channel in order to educate the Home Owners and Vacationers to become responsible boaters.  The purpose of this program is to reduce the amount of weed fragments that are transported into Lake Tahoe via boat propellers.  Most of the public does not know that weed fragments chopped up by propellers can take root and start new plants.

Description of the problem

State the goals of this program

Power boats, sailboats, kayaks/ SUP / canoes

# General Concept of the Boat Back-Up Station

The general concept of the Boat Backup Station is a watercraft moves into a designated area, they stop the vessel, reverse their propeller (this is to untangle and release any weeds caught in the propeller, keel or rudder), and then back up ten (10) feet to drop any weed fragments.  Once this is complete the boater continues out to Lake Tahoe proper.  The area is designated with red buoys on the right; white buoys on the left (refer to picture 1) and a red stop sign in the middle of the area (refer to picture 2)

Figure 1: Boat Backup Station layout in the West Channel (view from south looking north)

Figure 2: Buoy stop sign in the middle of area

# Public Education and Outreach

In order to promote the new concept of the Boat Backup Station, the Tahoe Keys Property Owners Association (TKPOA) utilized the communication company Fresh Tracks to create rack cards (refer to Appendix 1) along with other outreach and education materials. Rack cards were distributed to the boat inspection stations in Meyers, CA and Spooner, NV, the local Marinas, and the rental agencies that represent the Tahoe Keys.  Articles about the backup station were written and posted on both the TKPOA Weeds Management Website (http://www.keysweedsmanagement.org/) and TKPOA Website (https://www.tkpoa.com/), in addition to weekly and monthly letters and emails that were sent to the homeowners.

# Proposed Corrective Measures for 2017 Season

In an effort to correct the problems observed during the 2016 program, the TKPOA proposed the following actions for the 2017 season: Positioning of the designated area, design of the designated area, size of the signage, watercrafts departing from Spinnaker Cove and Light House Shores,

## Positioning designated area

Discussion:  Currently the placement is too close to the entrance to Lake Tahoe.  Depending on the flow of the water it is very easy for the current to take fragments dropped from the propellers into Lake Tahoe which is counterproductive to what the Backup Station is designed for.

Recommendation:  The actual backup position needs to be moved further into the channel to ensure floating fragments can be contained in a specified area and not easily float into the lake.  Also see recommendation of topic below.

## Design of the designated area

Discussion:  The current design is flawed on many levels;

- The area is too small; it can hold only one boat at a time

- Unless the area is known it appears to be four buoys randomly placed in the waterway

- There currently is not any preparatory signage stating what steps need to happen.  I.e. where the boat backs up at, where the subsequent boats hold, enter and exit sites.

Recommendation:  This area needs to be longer with more prominent signage and markings that runs through a majority of the West Channel.  When established it needs to be so distinct that any boater will understand the steps and actions needed to comply with our standards.  We also need to place signs on buoys throughout our waterways to identify what will be coming as they continue (similar to road signs used throughout towns and highways).

## Size of the signage

Discussion:  The size of the current sign that we are utilizing is entirely too small, it measures 2.5’ x 2.5’.  In order to read what the wording states the on the sign the watercraft needs to get within approximately twenty (20) feet of it.

Recommendation: The sign needs to be enlarged and placed on a buoy that can support the size.  We recommend at the sign be 4’ x 4’. Also this sign needs to be placed in the position where we want all boat traffic to stop and complete all steps required.

## Watercraft departing from Spinnaker Cove and Light House Shores

Discussion:  The current and future positioning of the Boat Backup Station is not conducive for the homeowners that live in Spinnaker and Light House.

Recommendation:  We need to position a sign (stated above) in the mouth of both waterways for these boaters to conduct the backup procedures within their respective coves.

## Public outreach and education for Visitors / Renters

Discussion:  We have been successful in the outreach with the homeowners of the association for this program.  The biggest obstacle has been the renters and visitors that do not have knowledge of the program.

Recommendation:  The information has been distributed to the majority of rental property agencies that serve and represent the Tahoe Keys.  It has been discussed that Fresh Tracks request that Rental Property Agencies allow links to the TKPOA website and Weed Management website on their respective webpages, that TKPOA Staff have a meeting with the Property Managers of the all of the Rental Property Agencies to discuss different options to relay our message to renters and have a meeting with the boat renters around the basin to discuss the same topic as Property Managers.

## Topic: East Channel Backup Station

Discussion:  We currently do not have a Backup Station in the East Channel which has at least the same amount if not more boat traffic than the West Channel.

Recommendation:  It is recommended that the staffs of TKPOA, SEA, Beach and Harbor and Marina conduct a meeting to discuss the potential placement of an East Channel Backup Station.

# Monitoring Data

- General Information: Throughout the season the TKPOA Staff monitored this site for compliance of boaters.  It has been determined that:

  - Homeowners were more prone to stop and conduct the procedures than renters.

  - Homeowners that were not educated via our outreach were more understanding and easily complied with what was being requested.

  - Most renters did not understand the concept of what was trying to be achieved

  - For a majority of renters, it was a nuisance for them to be educated on the water by TKPOA Staff about the intent and expectations of the Boat Backup Station.

- Observations

  - The following dates and times were when observation were conducted and data was collected:

    - July 2, 2016

1000-1200

7 Vessels did not stop and back up

20 Vessels did stop and back up

92 Vessels stopped and educated

    - July 23, 2016

11:45-12:00

32 Vessels did not stop and back up

4 Vessels did stop and back up

    - July 24, 2016

1200-1300

19 Vessels did not stop and back up

7 Vessels did stop and back up

    - August 8, 2016

1300-1415

27 Vessels did not stop and back up

3 Vessels did stop and back up

  - The following dates were when observations were conducted but data was not collected.

    - July 7, 2016

    - July 18, 2016

    - July 22, 2016

    - July 27, 2016

    - August 1, 2016

    - August 4, 2016

    - August 5, 2016

    - August 15, 2016

    - August 18, 2016

    - August 26, 2016

    - August 28, 2016

# 2017 Implementation Plan

Along with the proposed corrective measures to the Boat Back-up Station, the TKPOA will be testing the effectiveness of another station in the East Channel.  There are several areas that have been identified as potential sites on in the East Channel, one has not been solidified.  Throughout the watercraft off season, the Water Quality Committee and the Water Quality Staff will identify and plan according for the 2017 implementation.

Both backup Stations will be constructed and in place prior to the 2017 Memorial Day holiday weekend.  The outreach and public education to the homeowners will begin in April 2017 via Keys Breeze article, 2017 Water Quality Plan will be sent to the homeowners with quarterly billing and out through email.  TKPOA will also distribute information to the general public through rack cards, posters, (which will be placed at rental properties, watercraft inspection sites and various organizations around Lake Tahoe) and with boater education on the water from TKPOA Staff.

# Summary of Findings

# The Boat Back-up Station was implemented in the spring of 2016 as an experimental concept to reduce the amount of plant fragments that enter Lake Tahoe through TKPOA Waterways.  There were many variables that were considered if this concept would work after it was implemented.  The education and outreach to boaters, observations throughout the season and feedback from boaters proved that the concept has will be successful in the future with a minor improvements and time.

# List of Preparers

The following individuals prepared the text presented in this report.

Name				Education					Role

Rick A. Lind			M.A. Geography (Water Resources)		Principal-in-Charge

SEA				U.C. Davis

Gregory J Hoover		A.A Natural Science 				Primary Author

TKPOA				A.A Liberal Arts: Math and Science

Lake Tahoe Community College

Krystle Heaney			B.A. Geography (Physical)			Technical Editor

SEA				CSU Sacramento

Rachael Schaefer		A.A. in Progress					Document Preparation

SEA				Lake Tahoe Community College

Attachment A